# CContentFlow AI — Product Requirements Document

## 1. Executive Summary

# Product Name: ContentFlow AI

# Tagline: "Rank higher while you sleep. Content that writes itself."

# Version: 1.0 (Phase 1 Launch)

# Date: February 24, 2026

# Status: Ready for Development

### What We're Building

# A fully automated subscription service that generates, optimizes, and publishes SEO blog content for small businesses. The system requires zero ongoing effort from clients after a 5-minute onboarding—delivering "ranking assets" that drive organic search traffic on autopilot.

### Business Objectives

# TableCopy

| # Metric | # Target | # Timeline |
| --- | --- | --- |
| # Monthly Recurring Revenue | # $5,000 | # Month 6 |
| # Paying Customers | # 34 | # Month 6 |
| # Gross Margin | # 85% | # Sustained |
| # Customer Churn | # <5% monthly | # Sustained |
| # Content Auto-Publish Rate | # 95% | # Sustained |

### Core Value Proposition

# For time-starved small business owners who know content marketing works but can't execute consistently, ContentFlow AI is the invisible content team that never misses a deadline, never calls in sick, and continuously improves based on ranking data.

## 2. User Personas

### Primary: "Overwhelmed Owner Oliver"

# Demographics: 35-50, owns service business (legal, healthcare, consulting, local services)

# Pain Points:

# Tried blogging, published 3 posts then stopped

# Can't afford $2-5K/month agency retainers

# Hires freelancers, quality is inconsistent, takes too much time to manage

# Goals: Rank for local/service keywords, establish authority, generate leads without daily effort

# Tech Comfort: Medium—uses WordPress, understands basics, delegates when possible

# Quote: "I know I should blog, but I spend 4 hours on one post and it gets 12 views."

### Secondary: "Growth-Hungry Greta"

# Demographics: 28-40, SaaS/ecommerce founder or marketing manager

# Pain Points:

# Content is priority #3 after product and sales

# Needs volume (12-30 posts/month) for SEO moat

# Current process is bottlenecked by her time

# Goals: Dominate long-tail keywords, build topical authority, reduce CAC from organic

# Tech Comfort: High—wants API access, webhooks, data exports

# Quote: "If I could 10x our content without hiring, I'd pay double."

### Tertiary: "Agency Andy"

# Demographics: Runs 5-10 person marketing agency

# Pain Points:

# Content production is biggest bottleneck

# Clients demand more volume, margins compressing

# Quality writers are expensive and flaky

# Goals: White-label solution, maintain margins, scale client count

# Tech Comfort: Very high—needs white-label, team management, client dashboards

# Quote: "I need to productize our content service or we'll never scale."

## 3. User Stories & Acceptance Criteria

### Epic: Authentication & Onboarding

# Story 1.1: As a prospect, I want to sign up without creating a password so that I can start immediately.

# Acceptance Criteria:

# [ ] Magic link sent within 30 seconds of email entry

# [ ] Link valid for 60 minutes, single-use

# [ ] Google OAuth redirects to onboarding step 2 (skips email verification)

# [ ] Session persists for 7 days, refreshed on activity

# [ ] "Remember me" option extends to 30 days

# Story 1.2: As a new user, I want to complete onboarding in under 5 minutes so that I don't abandon the process.

# Acceptance Criteria:

# [ ] Progress indicator shows 4 steps with % completion

# [ ] Step 1: Business name, website URL (with validation), industry dropdown

# [ ] Step 2: Target audience description, 3 competitor URLs (optional)

# [ ] Step 3: Content tone selection (5 options with preview samples)

# [ ] Step 4: WordPress connection (skippable, "Connect Later" prominent)

# [ ] Each step validates before proceeding, shows specific error messages

# [ ] "Save & Exit" available at all steps, resumes on return

# [ ] Abandoned onboarding triggers recovery email at 1 hour and 24 hours

# Story 1.3: As a user, I want to start with a free trial so that I can verify quality before paying.

# Acceptance Criteria:

# [ ] 14-day trial begins immediately after onboarding

# [ ] PayPal subscription created in APPROVAL_PENDING state (verifies payment method)

# [ ] No charge for 14 days, full feature access

# [ ] Trial expiration warning at 7 days, 3 days, 1 day

# [ ] Trial converts automatically to paid unless cancelled

# [ ] Trial users can cancel anytime, retain access until period end

### Epic: Content Research & Planning

# Story 2.1: As a user, I want the system to find keywords automatically so that I don't have to research.

# Acceptance Criteria:

# [ ] Research runs daily at 6 AM UTC for all active users

# [ ] Analyzes user's website + 3 competitors for gap opportunities

# [ ] Generates 100 keyword opportunities monthly per user

# [ ] Each keyword includes: volume, difficulty (0-100), CPC, search intent, top 3 ranking URLs

# [ ] Filters for keywords with difficulty <40 (achievable for small sites)

# [ ] Prioritizes keywords matching user's industry and target audience

# [ ] Results stored in keyword_opportunities table, deduplicated by URL+keyword

# Story 2.2: As a user, I want a content calendar populated automatically so that I know what's coming.

# Acceptance Criteria:

# [ ] Calendar auto-populates with top 30 opportunities (or tier limit)

# [ ] Scheduling respects tier: Starter (4/mo), Growth (12/mo), Agency (30/mo)

# [ ] Publish dates optimized for user's timezone (Tuesday-Thursday, 6 AM local)

# [ ] User can drag to reschedule, delete, or pause items

# [ ] Calendar shows 60 days forward, updates daily

# [ ] "Pause all publishing" toggle available with one click

### Epic: Content Generation

# Story 3.1: As a user, I want articles written in my brand voice so that they sound like me.

# Acceptance Criteria:

# [ ] Website crawl extracts top 10 existing posts within 2 minutes of onboarding

# [ ] NLP analysis identifies: tone, sentence length, vocabulary level, common phrases

# [ ] Brand voice profile stored in profiles.brand_voice_extracted (JSON)

# [ ] Generation prompt includes voice profile for consistency

# [ ] Sample shown to user: "This is how your content will sound" with edit option

# [ ] Voice match score >80% required for auto-approval

# Story 3.2: As a user, I want articles optimized for search so that they actually rank.

# Acceptance Criteria:

# [ ] Every article targets one primary keyword

# [ ] SurferSEO Content Score >80 before publishing

# [ ] Structure includes: H1 with keyword, meta description (150-160 chars), URL slug

# [ ] Internal linking: 3-5 suggestions to user's existing posts

# [ ] Featured snippet optimization: definition paragraph, bullet lists, comparison tables

# [ ] EEAT signals: author persona, first-hand experience examples, citation placeholders

# [ ] Word count: 1,500-2,000 words (tier-adjustable)

# [ ] Readability: 8th-10th grade Flesch-Kincaid

# Story 3.3: As a user, I want content generated quickly so that my calendar stays full.

# Acceptance Criteria:

# [ ] Generation queue processes within 10 minutes of trigger

# [ ] Kimi API primary, OpenAI GPT-4 fallback on timeout/error

# [ ] Retry logic: 3 attempts with exponential backoff (5s, 15s, 45s)

# [ ] Failed generation after 3 attempts → human review queue + user notification

# [ ] Always maintain 14-day buffer (content ready 2 weeks before publish date)

# [ ] Generation status visible in command center: pending → generating → quality check → ready

### Epic: Quality Assurance

# Story 4.1: As a user, I want plagiarism-free content so that I avoid penalties.

# Acceptance Criteria:

# [ ] Copyscape API check on every article

# [ ] Similarity score <5% (excluding quotes, common phrases)

# [ ] Failed check triggers regeneration with "original perspective" prompt

# [ ] 2 failed checks → human review + user notification with explanation

# Story 4.2: As a user, I want grammatically correct content so that I appear professional.

# Acceptance Criteria:

# [ ] Grammarly API or LanguageTool integration

# [ ] Grammar score >90 required

# [ ] Spelling, punctuation, style consistency checked

# [ ] Failed check auto-corrects via API suggestions, rechecks

# Story 4.3: As a user, I want to trust auto-published content so that I don't need to review every post.

# Acceptance Criteria:

# [ ] Auto-approval requires: Copyscape <5%, Grammar >90, Brand voice >80, SurferSEO >80

# [ ] YMYL topics (medical, financial, legal advice) flagged for manual review regardless of scores

# [ ] User can enable "approval required" mode (off by default)

# [ ] Pending review items show in command center with 24-hour review window

# [ ] No user action after 24 hours → auto-approves (if scores pass) or pauses (if fails)

### Epic: Publishing & Distribution

# Story 5.1: As a user, I want content published directly to my WordPress site so that it's hands-off.

# Acceptance Criteria:

# [ ] WordPress connection via Application Passwords (REST API)

# [ ] Connection test validates before first publish

# [ ] Posts created as drafts first, scheduled publish at optimal time

# [ ] Category auto-assigned based on content analysis (or "Blog" default)

# [ ] Tags generated from content topics (3-5 tags)

# [ ] Featured image selected from Unsplash/Pexels based on keyword

# [ ] URL slug optimized: primary-keyword-here

# [ ] Yoast/SEOPress meta fields populated if plugins detected

# [ ] Failed publish retries 3x, then alerts user with error details + manual fix option

# Story 5.2: As a user, I want social media variations so that I can promote without extra work.

# Acceptance Criteria:

# [ ] 3 variations generated per article: Twitter/X (280 chars), LinkedIn (500 chars), Facebook (no limit)

# [ ] Variations include hook, key insight, call-to-action, hashtags

# [ ] Buffer API integration for scheduling: +2 hours, +24 hours, +7 days after publish

# [ ] User can edit variations before scheduling

# [ ] Without Buffer: Email variations to user with copy buttons

# Story 5.3: As a user, I want to know when content goes live so that I can track performance.

# Acceptance Criteria:

# [ ] Email notification within 5 minutes of publish

# [ ] Email includes: Title, URL, keyword, estimated 30-day traffic, social links

# [ ] Command center "Recent Deployments" section updates immediately

# [ ] Optional: Slack/Teams webhook notification (P2 feature)

### Epic: Command Center Dashboard

# Story 6.1: As a user, I want to see my content performance so that I know the ROI.

# Acceptance Criteria:

# [ ] Dashboard loads in <2 seconds

# [ ] Stats cards: Upcoming assets (count), Published this month (count), Avg. content score, Est. monthly traffic

# [ ] Content calendar view: 30-day scrollable, color-coded by status

# [ ] Published assets list: URL, keyword, publish date, performance metrics

# [ ] Google Search Console integration (optional): Clicks, impressions, CTR, position

# [ ] Data exports: CSV of all content + metrics

# Story 6.2: As a user, I want to manage my content queue so that I stay in control.

# Acceptance Criteria:

# [ ] View all queued content: title, keyword, scheduled date, status

# [ ] Actions per item: Preview, Edit (title/content), Reschedule, Pause, Delete

# [ ] Bulk actions: Pause selected, Delete selected

# [ ] "Emergency stop" button: Pause all publishing immediately

# [ ] Edit mode: Rich text editor with SEO score实时 updates

# Story 6.3: As a user, I want to manage my account settings so that the service matches my needs.

# Acceptance Criteria:

# [ ] Brand voice adjustment: Re-crawl website, manual tone sliders

# [ ] WordPress reconnect: Test connection, update credentials

# [ ] Content preferences: Post length, frequency, approval mode, categories

# [ ] Notification preferences: Email frequency, types of alerts

# [ ] Data export: Download all content, metrics, account data (GDPR)

# [ ] Account deletion: Self-service with 30-day purge confirmation

### Epic: Billing & Subscription Management

# Story 7.1: As a user, I want to upgrade or downgrade easily so that my plan matches my growth.

# Acceptance Criteria:

# [ ] Pricing page shows 3 tiers with feature comparison

# [ ] Upgrade: Immediate access to new limits, prorated charge

# [ ] Downgrade: New limits apply next billing cycle, no prorated refund

# [ ] Annual billing toggle: 2 months free (17% discount), default on

# [ ] Payment methods: PayPal primary, Stripe backup for cards

# [ ] Invoice generation: PDF emailed within 1 hour of payment, stored in dashboard

# Story 7.2: As a user, I want transparent billing so that I trust the service.

# Acceptance Criteria:

# [ ] Billing history: All charges with dates, amounts, invoice links

# [ ] Next billing date prominently displayed

# [ ] Failed payment: 3 retry attempts (Day 1, 3, 5), email notifications each time

# [ ] Grace period: 3 days access retained after failed payment

# [ ] Cancellation: Self-service, confirmation modal with consequence explanation

# [ ] Reactivation: Resume within 30 days retains data, after 30 days data archived

## 4. Technical Architecture

### System Overview

# plainCopy

# ┌─────────────────────────────────────────────────────────────────────────────┐

# │                              CLIENT LAYER                                    │

# │  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐     │

# │  │   Marketing  │  │   Onboarding │  │   Command    │  │   Settings   │     │

# │  │     Site     │  │     Flow     │  │   Center     │  │   & Billing  │     │

# │  └──────────────┘  └──────────────┘  └──────────────┘  └──────────────┘     │

# │       Next.js 14 App Router + Tailwind CSS + shadcn/ui                       │

# └─────────────────────────────────────────────────────────────────────────────┘

# │

# ▼

# ┌─────────────────────────────────────────────────────────────────────────────┐

# │                              API LAYER                                       │

# │  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐     │

# │  │    Auth      │  │   Webhooks   │  │   Internal   │  │   Triggers   │     │

# │  │   (Supabase) │  │ (PayPal/WP)  │  │    API       │  │   (n8n)      │     │

# │  └──────────────┘  └──────────────┘  └──────────────┘  └──────────────┘     │

# │       Next.js Route Handlers + Supabase Edge Functions                       │

# └─────────────────────────────────────────────────────────────────────────────┘

# │

# ▼

# ┌─────────────────────────────────────────────────────────────────────────────┐

# │                           ORCHESTRATION LAYER                                │

# │                              n8n Self-Hosted                                 │

# │  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐     │

# │  │   Onboarding │  │    Research  │  │  Generation  │  │   Publishing │     │

# │  │   Workflow   │  │   Agent      │  │   Pipeline   │  │   Workflow   │     │

# │  └──────────────┘  └──────────────┘  └──────────────┘  └──────────────┘     │

# │  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐                        │

# │  │    Quality   │  │   Analytics  │  │    Email     │                        │

# │  │     Gate     │  │     Loop     │  │   Sequences  │                        │

# │  └──────────────┘  └──────────────┘  └──────────────┘                        │

# └─────────────────────────────────────────────────────────────────────────────┘

# │

# ▼

# ┌─────────────────────────────────────────────────────────────────────────────┐

# │                           DATA & AI LAYER                                    │

# │  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐     │

# │  │   Supabase   │  │    Kimi      │  │  SurferSEO   │  │  DataForSEO  │     │

# │  │  PostgreSQL  │  │     API      │  │     API      │  │     API      │     │

# │  └──────────────┘  └──────────────┘  └──────────────┘  └──────────────┘     │

# │  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐     │

# │  │   OpenAI     │  │  Copyscape   │  │  Grammarly   │  │   Unsplash   │     │

# │  │   (Fallback) │  │     API      │  │     API      │  │     API      │     │

# │  └──────────────┘  └──────────────┘  └──────────────┘  └──────────────┘     │

# └─────────────────────────────────────────────────────────────────────────────┘

# │

# ▼

# ┌─────────────────────────────────────────────────────────────────────────────┐

# │                         PUBLISHING LAYER                                     │

# │  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐     │

# │  │   WordPress  │  │    Buffer    │  │    Resend    │  │    LogSnag   │     │

# │  │  REST API    │  │     API      │  │   (Email)    │  │  (Monitoring)│     │

# │  └──────────────┘  └──────────────┘  └──────────────┘  └──────────────┘     │

# └─────────────────────────────────────────────────────────────────────────────┘

### Data Model (Detailed)

# sqlCopy

# -- Core entities with relationships

# profiles ||--o{ content_queue : generates

# profiles ||--o{ published_content : owns

# profiles ||--|| subscriptions : has

# profiles ||--o{ integrations : connects

# profiles ||--o{ activity_logs : generates

# content_queue ||--o| published_content : becomes

# Table Specifications:

# See TECH-STACK.md §Data Model for complete field specifications. Key constraints:

# All tables use UUID primary keys

# updated_at auto-updated via trigger

# RLS policies enforce user data isolation

# Soft deletes via status fields (no hard deletes for audit)

### API Specifications

# Internal API Endpoints:

# TableCopy

| # Method | # Path | # Auth | # Description |
| --- | --- | --- | --- |
| # POST | # /api/auth/callback | # Public | # OAuth callback handler |
| # POST | # /api/webhooks/paypal | # Signature | # PayPal event processing |
| # POST | # /api/webhooks/wordpress | # Token | # WordPress publish notifications |
| # GET | # /api/dashboard/stats | # Session | # User metrics aggregation |
| # GET | # /api/content/queue | # Session | # List user's content queue |
| # POST | # /api/content/approve | # Session | # Approve pending content |
| # PUT | # /api/content/[id] | # Session | # Update content item |
| # DELETE | # /api/content/[id] | # Session | # Delete/cancel content |
| # POST | # /api/billing/upgrade | # Session | # Change subscription tier |
| # POST | # /api/billing/cancel | # Session | # Cancel subscription |
| # POST | # /api/triggers/crawl | # Service | # Initiate website crawl |
| # POST | # /api/triggers/generate | # Service | # Trigger content generation |

### Third-Party Integrations

# TableCopy

| # Service | # Purpose | # Fallback | # Risk Level |
| --- | --- | --- | --- |
| # Kimi API | # Content generation | # OpenAI GPT-4 | # High |
| # SurferSEO API | # Content optimization | # Manual checklist | # Medium |
| # DataForSEO API | # Keyword research | # Cached data + manual | # Low |
| # Copyscape API | # Plagiarism detection | # Quetext API | # Medium |
| # Grammarly API | # Grammar checking | # LanguageTool | # Low |
| # PayPal API | # Subscription billing | # Stripe | # Low |
| # WordPress REST API | # Content publishing | # Email delivery | # Medium |
| # Buffer API | # Social scheduling | # Manual email | # Low |
| # Resend API | # Transactional email | # SendGrid | # Low |
| # LogSnag API | # Event monitoring | # Console logs | # Low |

## 5. User Interface Design

### Design System

# Colors:

# Midnight (#0F172A): Primary backgrounds, authority

# Electric (#3B82F6): Actions, links, energy

# Success (#10B981): Positive states, published

# Warning (#F59E0B): Attention, pending

# Danger (#EF4444): Errors, cancellations

# Cloud (#F8FAFC): Card backgrounds

# Slate (#64748B): Secondary text

# Typography:

# Display/Body: Inter (400-900)

# Data/Mono: JetBrains Mono (400)

# Spacing Scale: 4px base (4, 8, 16, 24, 32, 48, 64)

### Key Screens

# 1. Marketing Homepage

# Hero: "Rank higher while you sleep" + email capture

# Social proof: Logos, testimonials, "500+ businesses"

# How it works: 3-step visual (Activate → Automate → Dominate)

# Pricing: 3 tiers with annual toggle

# FAQ: 6 common objections handled

# 2. Onboarding Flow (4 Steps)

# Progress bar at top

# Step 1: Business basics (URL validation with crawl preview)

# Step 2: Competitive intel (optional competitor URLs)

# Step 3: Voice selection (5 cards with sample text)

# Step 4: WordPress connect (skippable, "I'll do this later")

# 3. Command Center Dashboard

# Header: Business name, tier badge, settings cog

# Stats row: 4 cards with trend indicators

# Calendar: 30-day view, drag-drop rescheduling

# Queue: List view with status badges, action menus

# Recent: Last 5 published with performance sparklines

# 4. Content Preview/Edit

# Split view: Editor left, SEO score right

# Score breakdown: Readability, keyword density, links, length

# Tabs: Content, Meta, Social variations, History

# Actions: Approve, Request changes, Delete, Reschedule

# 5. Settings

# Tabs: Account, Brand Voice, Integrations, Billing, Notifications

# Brand Voice: Sliders for tone dimensions + re-crawl button

# Integrations: WordPress (test/reconnect), Buffer (connect), GSC (authorize)

# Billing: Current plan, usage meter, upgrade/downgrade, invoices

## 6. Automation Workflows (n8n)

### Workflow 1: Onboarding Orchestration

# Trigger: profiles.status = 'pending_onboarding'

# Steps:

# Wait for onboarding completion (webhook)

# Trigger website crawl (Python function)

# Extract brand voice (NLP analysis)

# Create initial content calendar (30 days)

# Send welcome email with preview of first ranking asset

# Update status to active_trial

### Workflow 2: Daily Research Agent

# Trigger: Cron 6:00 AM UTC

# Steps:

# Fetch all status = 'active' profiles

# For each profile:

# DataForSEO: Keywords for industry + location

# Competitor gap analysis (top 3 competitors)

# Filter: Volume >100, Difficulty <40, Intent = informational/commercial

# Score opportunities by relevance

# Insert top 10 into keyword_opportunities

# Trigger calendar population if gaps exist

### Workflow 3: Content Generation Pipeline

# Trigger: content_queue.status = 'pending_generation

# Steps:

# Fetch keyword + brand voice profile

# SurferSEO: Get NLP terms and content brief

# Kimi API: Generate article (retry 3x)

# Parse JSON response (title, content, meta, social)

# Insert into content_json field

# Update status to pending_quality_check

# Trigger Quality Gate workflow

### Workflow 4: Quality Gate

# Trigger: content_queue.status = 'pending_quality_check

# Steps:

# Copyscape API: Plagiarism check

# Grammarly API: Grammar score

# Embedding similarity: Brand voice match

# SurferSEO API: Content score

# If all pass (>thresholds): status = approved

# If any fail: Regenerate with feedback (max 2x)

# If still failing: status = pending_review + notify user

### Workflow 5: Scheduled Publishing

# Trigger: Cron every hour

# Steps:

# Query status = 'pending_publish' AND scheduled_at <= now()

# For each item:

# Fetch WordPress credentials (decrypt)

# Upload featured image to WP Media

# Create post via REST API (scheduled status)

# Update content_queue with wordpress_post_id

# Buffer API: Schedule social variations

# Send "Deployed" email to user

# Create published_content record

### Workflow 6: Analytics Loop (Weekly)

# Trigger: Cron Monday 9 AM UTC

# Steps:

# Fetch all published content from last 30 days

# Google Search Console API: Pull metrics (if connected)

# Kimi API: Analyze "Why this ranked/didn't rank"

# Generate "Search Dominance Report" PDF

# Email report to user with recommendations

# Update published_content.metrics_json

## 7. Non-Functional Requirements

### Performance

# Dashboard TTFB: <500ms (Vercel Edge)

# API response time: P95 <200ms

# Content generation: <10 minutes end-to-end

# Webhook processing: <2 seconds (acknowledge immediately)

# Image optimization: Next.js Image component with WebP

### Security

# Encryption: AES-256-GCM for credentials at rest

# Auth: Supabase Auth with PKCE, HTTP-only cookies

# RLS: Row-level security on all user data tables

# Rate limiting: 100 req/min per IP, 1000 per user

# Secrets: Vault storage, rotation every 90 days

# Dependencies: Automated vulnerability scanning (Snyk)

### Reliability

# Uptime target: 99.9% (Vercel + Supabase SLA)

# Database: Daily backups, 30-day retention

# n8n: Queue persistence, automatic restart on failure

# Failed payments: 3 retry attempts with exponential backoff

# Content generation: 48-hour buffer maintained

### Compliance

# GDPR: Right to export (JSON), right to deletion (30-day purge)

# CCPA: "Do not sell" disclosure, opt-out mechanism

# PCI-DSS: PayPal/Stripe hosted fields (no card data touches servers)

# Accessibility: WCAG 2.1 AA compliance (keyboard nav, screen readers)

## 8. Go-to-Market Strategy

### Pricing Tiers

# TableCopy

| # Feature | # Starter $149/mo | # Growth $349/mo | # Agency $749/mo |
| --- | --- | --- | --- |
| # Ranking Assets/Month | # 4 | # 12 | # 30 |
| # Word Count | # 1,500 | # 2,000 | # 2,500 |
| # Auto-Publish | # ✅ | # ✅ | # ✅ |
| # Social Variations | # 3/asset | # 5/asset | # 10/asset |
| # GSC Integration | # ❌ | # ✅ | # ✅ |
| # White-Label | # ❌ | # ❌ | # ✅ |
| # API Access | # ❌ | # ❌ | # ✅ |
| # Support | # Email | # Priority | # Dedicated |

# Annual billing: 2 months free (17% discount)

### Launch Timeline

# TableCopy

| # Phase | # Duration | # Focus | # Success Metric |
| --- | --- | --- | --- |
| # Alpha | # Weeks 1-2 | # 3 free beta users, iron out workflows | # 0 critical bugs |
| # Beta | # Weeks 3-4 | # 10 users at 50% discount, collect testimonials | # 3 case studies |
| # Public Launch | # Week 5 | # Product Hunt, IndieHackers, cold outreach | # 100 signups, 10 paid |
| # Growth | # Months 2-6 | # Content marketing, partnerships, referrals | # $5K MRR |

### Acquisition Channels

# Product Hunt Launch: #1 Product of the Day goal

# IndieHackers: Build in public, weekly metrics

# Cold Outreach: Target businesses with 90+ day old blogs

# Content Marketing: Eat our own dog food (rank for "automated SEO content")

# Referral Program: $50 credit for referrer and referee (P2)

## 9. Risk Assessment

# TableCopy

| # Risk | # Probability | # Impact | # Mitigation |
| --- | --- | --- | --- |
| # Kimi API downtime | # Medium | # High | # OpenAI fallback, 48-hour content buffer |
| # PayPal account freeze | # Low | # Critical | # Stripe backup, maintain 3-month runway |
| # Google algorithm update | # Medium | # Medium | # EEAT focus, diversify traffic sources |
| # Quality complaints | # Medium | # High | # 95% auto-approval target, human review gate |
| # WordPress API changes | # Low | # Medium | # Abstraction layer, email fallback |
| # Competitor price war | # Medium | # Low | # Differentiation via automation depth |

## 10. Success Metrics (North Star)

### Primary: Content Velocity

# Definition: Number of ranking assets published per user per month

# Target: 100% of tier limit (4/12/30)

# Why: Measures core value delivery

### Secondary Metrics

# TableCopy

| # Metric | # Target | # Measurement |
| --- | --- | --- |
| # Activation Rate | # >60% | # Complete onboarding / Signups |
| # Trial-to-Paid | # >30% | # Paid / Trial completions |
| # Auto-Publish Rate | # >95% | # Auto-approved / Total published |
| # Time to First Value | # <24hrs | # First ranking asset published |
| # NPS Score | # >50 | # Monthly survey |
| # Gross Churn | # <5% | # Canceled / Total at month start |
| # Net Revenue Retention | # >100% | # Including upgrades/expansion |

## 11. Open Questions & Decisions

# TableCopy

| # Question | # Status | # Default if Unresolved | # Blocking |
| --- | --- | --- | --- |
| # SurferSEO vs Clearscope for optimization | # Open | # SurferSEO (better API) | # No |
| # Image generation (DALL-E) vs stock photos | # Open | # Stock photos only (P2) | # No |
| # White-glove onboarding for Agency tier | # Open | # Self-service + concierge option | # No |
| # Multi-language support (Spanish, French) | # Open | # English only (P3) | # No |
| # Affiliate/referral program structure | # Open | # $50 dual credit (P2) | # No |
| # Mobile app (iOS/Android) | # Open | # Not in roadmap | # No |

## 12. Appendices

### A. Brand Vocabulary Enforcement

# See DESIGN-NOTES.md §3 for complete "Never say → Always say" table.

### B. Technical Stack Details

# See TECH-STACK.md for layer-by-layer decisions, cost estimates, API specifications.

### C. UI Component Specifications

# See DESIGN-NOTES.md §6 for button hierarchies, modal specs, form patterns.

### D. Database Migration Scripts

# See migrations/001_initial_schema.sql in repository.

### E. n8n Workflow JSON

# Exported workflows stored in /automation/n8n/workflows/ (version controlled).

## Document Control

# TableCopy

| # Version | # Date | # Author | # Changes |
| --- | --- | --- | --- |
| # 1.0 | # 2026-02-24 | # Product Team | # Initial PRD for Phase 1 launch |

# Next Review: March 24, 2026 (post-launch) or upon major feature completion.

# This PRD is ready for development execution. All Phase 1 features are specified with acceptance criteria. Phase 2+ features are identified but not detailed

# ontentFlow AI — Product Requirements Document

## 1. Executive Summary

Product Name: ContentFlow AI

Tagline: "Rank higher while you sleep. Content that writes itself."

Version: 1.0 (Phase 1 Launch)

Date: February 24, 2026

Status: Ready for Development

### What We're Building

A fully automated subscription service that generates, optimizes, and publishes SEO blog content for small businesses. The system requires zero ongoing effort from clients after a 5-minute onboarding—delivering "ranking assets" that drive organic search traffic on autopilot.

### Business Objectives

TableCopy

| Metric | Target | Timeline |
| --- | --- | --- |
| Monthly Recurring Revenue | $5,000 | Month 6 |
| Paying Customers | 34 | Month 6 |
| Gross Margin | 85% | Sustained |
| Customer Churn | <5% monthly | Sustained |
| Content Auto-Publish Rate | 95% | Sustained |

### Core Value Proposition

For time-starved small business owners who know content marketing works but can't execute consistently, ContentFlow AI is the invisible content team that never misses a deadline, never calls in sick, and continuously improves based on ranking data.

## 2. User Personas

### Primary: "Overwhelmed Owner Oliver"

- Demographics: 35-50, owns service business (legal, healthcare, consulting, local services)

- Pain Points:

  - Tried blogging, published 3 posts then stopped

  - Can't afford $2-5K/month agency retainers

  - Hires freelancers, quality is inconsistent, takes too much time to manage

- Goals: Rank for local/service keywords, establish authority, generate leads without daily effort

- Tech Comfort: Medium—uses WordPress, understands basics, delegates when possible

- Quote: "I know I should blog, but I spend 4 hours on one post and it gets 12 views."

### Secondary: "Growth-Hungry Greta"

- Demographics: 28-40, SaaS/ecommerce founder or marketing manager

- Pain Points:

  - Content is priority #3 after product and sales

  - Needs volume (12-30 posts/month) for SEO moat

  - Current process is bottlenecked by her time

- Goals: Dominate long-tail keywords, build topical authority, reduce CAC from organic

- Tech Comfort: High—wants API access, webhooks, data exports

- Quote: "If I could 10x our content without hiring, I'd pay double."

### Tertiary: "Agency Andy"

- Demographics: Runs 5-10 person marketing agency

- Pain Points:

  - Content production is biggest bottleneck

  - Clients demand more volume, margins compressing

  - Quality writers are expensive and flaky

- Goals: White-label solution, maintain margins, scale client count

- Tech Comfort: Very high—needs white-label, team management, client dashboards

- Quote: "I need to productize our content service or we'll never scale."

## 3. User Stories & Acceptance Criteria

### Epic: Authentication & Onboarding

Story 1.1: As a prospect, I want to sign up without creating a password so that I can start immediately.

Acceptance Criteria:

- [ ] Magic link sent within 30 seconds of email entry

- [ ] Link valid for 60 minutes, single-use

- [ ] Google OAuth redirects to onboarding step 2 (skips email verification)

- [ ] Session persists for 7 days, refreshed on activity

- [ ] "Remember me" option extends to 30 days

Story 1.2: As a new user, I want to complete onboarding in under 5 minutes so that I don't abandon the process.

Acceptance Criteria:

- [ ] Progress indicator shows 4 steps with % completion

- [ ] Step 1: Business name, website URL (with validation), industry dropdown

- [ ] Step 2: Target audience description, 3 competitor URLs (optional)

- [ ] Step 3: Content tone selection (5 options with preview samples)

- [ ] Step 4: WordPress connection (skippable, "Connect Later" prominent)

- [ ] Each step validates before proceeding, shows specific error messages

- [ ] "Save & Exit" available at all steps, resumes on return

- [ ] Abandoned onboarding triggers recovery email at 1 hour and 24 hours

Story 1.3: As a user, I want to start with a free trial so that I can verify quality before paying.

Acceptance Criteria:

- [ ] 14-day trial begins immediately after onboarding

- [ ] PayPal subscription created in APPROVAL_PENDING state (verifies payment method)

- [ ] No charge for 14 days, full feature access

- [ ] Trial expiration warning at 7 days, 3 days, 1 day

- [ ] Trial converts automatically to paid unless cancelled

- [ ] Trial users can cancel anytime, retain access until period end

### Epic: Content Research & Planning

Story 2.1: As a user, I want the system to find keywords automatically so that I don't have to research.

Acceptance Criteria:

- [ ] Research runs daily at 6 AM UTC for all active users

- [ ] Analyzes user's website + 3 competitors for gap opportunities

- [ ] Generates 100 keyword opportunities monthly per user

- [ ] Each keyword includes: volume, difficulty (0-100), CPC, search intent, top 3 ranking URLs

- [ ] Filters for keywords with difficulty <40 (achievable for small sites)

- [ ] Prioritizes keywords matching user's industry and target audience

- [ ] Results stored in keyword_opportunities table, deduplicated by URL+keyword

Story 2.2: As a user, I want a content calendar populated automatically so that I know what's coming.

Acceptance Criteria:

- [ ] Calendar auto-populates with top 30 opportunities (or tier limit)

- [ ] Scheduling respects tier: Starter (4/mo), Growth (12/mo), Agency (30/mo)

- [ ] Publish dates optimized for user's timezone (Tuesday-Thursday, 6 AM local)

- [ ] User can drag to reschedule, delete, or pause items

- [ ] Calendar shows 60 days forward, updates daily

- [ ] "Pause all publishing" toggle available with one click

### Epic: Content Generation

Story 3.1: As a user, I want articles written in my brand voice so that they sound like me.

Acceptance Criteria:

- [ ] Website crawl extracts top 10 existing posts within 2 minutes of onboarding

- [ ] NLP analysis identifies: tone, sentence length, vocabulary level, common phrases

- [ ] Brand voice profile stored in profiles.brand_voice_extracted (JSON)

- [ ] Generation prompt includes voice profile for consistency

- [ ] Sample shown to user: "This is how your content will sound" with edit option

- [ ] Voice match score >80% required for auto-approval

Story 3.2: As a user, I want articles optimized for search so that they actually rank.

Acceptance Criteria:

- [ ] Every article targets one primary keyword

- [ ] SurferSEO Content Score >80 before publishing

- [ ] Structure includes: H1 with keyword, meta description (150-160 chars), URL slug

- [ ] Internal linking: 3-5 suggestions to user's existing posts

- [ ] Featured snippet optimization: definition paragraph, bullet lists, comparison tables

- [ ] EEAT signals: author persona, first-hand experience examples, citation placeholders

- [ ] Word count: 1,500-2,000 words (tier-adjustable)

- [ ] Readability: 8th-10th grade Flesch-Kincaid

Story 3.3: As a user, I want content generated quickly so that my calendar stays full.

Acceptance Criteria:

- [ ] Generation queue processes within 10 minutes of trigger

- [ ] Kimi API primary, OpenAI GPT-4 fallback on timeout/error

- [ ] Retry logic: 3 attempts with exponential backoff (5s, 15s, 45s)

- [ ] Failed generation after 3 attempts → human review queue + user notification

- [ ] Always maintain 14-day buffer (content ready 2 weeks before publish date)

- [ ] Generation status visible in command center: pending → generating → quality check → ready

### Epic: Quality Assurance

Story 4.1: As a user, I want plagiarism-free content so that I avoid penalties.

Acceptance Criteria:

- [ ] Copyscape API check on every article

- [ ] Similarity score <5% (excluding quotes, common phrases)

- [ ] Failed check triggers regeneration with "original perspective" prompt

- [ ] 2 failed checks → human review + user notification with explanation

Story 4.2: As a user, I want grammatically correct content so that I appear professional.

Acceptance Criteria:

- [ ] Grammarly API or LanguageTool integration

- [ ] Grammar score >90 required

- [ ] Spelling, punctuation, style consistency checked

- [ ] Failed check auto-corrects via API suggestions, rechecks

Story 4.3: As a user, I want to trust auto-published content so that I don't need to review every post.

Acceptance Criteria:

- [ ] Auto-approval requires: Copyscape <5%, Grammar >90, Brand voice >80, SurferSEO >80

- [ ] YMYL topics (medical, financial, legal advice) flagged for manual review regardless of scores

- [ ] User can enable "approval required" mode (off by default)

- [ ] Pending review items show in command center with 24-hour review window

- [ ] No user action after 24 hours → auto-approves (if scores pass) or pauses (if fails)

### Epic: Publishing & Distribution

Story 5.1: As a user, I want content published directly to my WordPress site so that it's hands-off.

Acceptance Criteria:

- [ ] WordPress connection via Application Passwords (REST API)

- [ ] Connection test validates before first publish

- [ ] Posts created as drafts first, scheduled publish at optimal time

- [ ] Category auto-assigned based on content analysis (or "Blog" default)

- [ ] Tags generated from content topics (3-5 tags)

- [ ] Featured image selected from Unsplash/Pexels based on keyword

- [ ] URL slug optimized: primary-keyword-here

- [ ] Yoast/SEOPress meta fields populated if plugins detected

- [ ] Failed publish retries 3x, then alerts user with error details + manual fix option

Story 5.2: As a user, I want social media variations so that I can promote without extra work.

Acceptance Criteria:

- [ ] 3 variations generated per article: Twitter/X (280 chars), LinkedIn (500 chars), Facebook (no limit)

- [ ] Variations include hook, key insight, call-to-action, hashtags

- [ ] Buffer API integration for scheduling: +2 hours, +24 hours, +7 days after publish

- [ ] User can edit variations before scheduling

- [ ] Without Buffer: Email variations to user with copy buttons

Story 5.3: As a user, I want to know when content goes live so that I can track performance.

Acceptance Criteria:

- [ ] Email notification within 5 minutes of publish

- [ ] Email includes: Title, URL, keyword, estimated 30-day traffic, social links

- [ ] Command center "Recent Deployments" section updates immediately

- [ ] Optional: Slack/Teams webhook notification (P2 feature)

### Epic: Command Center Dashboard

Story 6.1: As a user, I want to see my content performance so that I know the ROI.

Acceptance Criteria:

- [ ] Dashboard loads in <2 seconds

- [ ] Stats cards: Upcoming assets (count), Published this month (count), Avg. content score, Est. monthly traffic

- [ ] Content calendar view: 30-day scrollable, color-coded by status

- [ ] Published assets list: URL, keyword, publish date, performance metrics

- [ ] Google Search Console integration (optional): Clicks, impressions, CTR, position

- [ ] Data exports: CSV of all content + metrics

Story 6.2: As a user, I want to manage my content queue so that I stay in control.

Acceptance Criteria:

- [ ] View all queued content: title, keyword, scheduled date, status

- [ ] Actions per item: Preview, Edit (title/content), Reschedule, Pause, Delete

- [ ] Bulk actions: Pause selected, Delete selected

- [ ] "Emergency stop" button: Pause all publishing immediately

- [ ] Edit mode: Rich text editor with SEO score实时 updates

Story 6.3: As a user, I want to manage my account settings so that the service matches my needs.

Acceptance Criteria:

- [ ] Brand voice adjustment: Re-crawl website, manual tone sliders

- [ ] WordPress reconnect: Test connection, update credentials

- [ ] Content preferences: Post length, frequency, approval mode, categories

- [ ] Notification preferences: Email frequency, types of alerts

- [ ] Data export: Download all content, metrics, account data (GDPR)

- [ ] Account deletion: Self-service with 30-day purge confirmation

### Epic: Billing & Subscription Management

Story 7.1: As a user, I want to upgrade or downgrade easily so that my plan matches my growth.

Acceptance Criteria:

- [ ] Pricing page shows 3 tiers with feature comparison

- [ ] Upgrade: Immediate access to new limits, prorated charge

- [ ] Downgrade: New limits apply next billing cycle, no prorated refund

- [ ] Annual billing toggle: 2 months free (17% discount), default on

- [ ] Payment methods: PayPal primary, Stripe backup for cards

- [ ] Invoice generation: PDF emailed within 1 hour of payment, stored in dashboard

Story 7.2: As a user, I want transparent billing so that I trust the service.

Acceptance Criteria:

- [ ] Billing history: All charges with dates, amounts, invoice links

- [ ] Next billing date prominently displayed

- [ ] Failed payment: 3 retry attempts (Day 1, 3, 5), email notifications each time

- [ ] Grace period: 3 days access retained after failed payment

- [ ] Cancellation: Self-service, confirmation modal with consequence explanation

- [ ] Reactivation: Resume within 30 days retains data, after 30 days data archived

## 4. Technical Architecture

### System Overview

plainCopy

┌─────────────────────────────────────────────────────────────────────────────┐

│                              CLIENT LAYER                                    │

│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐     │

│  │   Marketing  │  │   Onboarding │  │   Command    │  │   Settings   │     │

│  │     Site     │  │     Flow     │  │   Center     │  │   & Billing  │     │

│  └──────────────┘  └──────────────┘  └──────────────┘  └──────────────┘     │

│       Next.js 14 App Router + Tailwind CSS + shadcn/ui                       │

└─────────────────────────────────────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────────────────────┐

│                              API LAYER                                       │

│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐     │

│  │    Auth      │  │   Webhooks   │  │   Internal   │  │   Triggers   │     │

│  │   (Supabase) │  │ (PayPal/WP)  │  │    API       │  │   (n8n)      │     │

│  └──────────────┘  └──────────────┘  └──────────────┘  └──────────────┘     │

│       Next.js Route Handlers + Supabase Edge Functions                       │

└─────────────────────────────────────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────────────────────┐

│                           ORCHESTRATION LAYER                                │

│                              n8n Self-Hosted                                 │

│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐     │

│  │   Onboarding │  │    Research  │  │  Generation  │  │   Publishing │     │

│  │   Workflow   │  │   Agent      │  │   Pipeline   │  │   Workflow   │     │

│  └──────────────┘  └──────────────┘  └──────────────┘  └──────────────┘     │

│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐                        │

│  │    Quality   │  │   Analytics  │  │    Email     │                        │

│  │     Gate     │  │     Loop     │  │   Sequences  │                        │

│  └──────────────┘  └──────────────┘  └──────────────┘                        │

└─────────────────────────────────────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────────────────────┐

│                           DATA & AI LAYER                                    │

│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐     │

│  │   Supabase   │  │    Kimi      │  │  SurferSEO   │  │  DataForSEO  │     │

│  │  PostgreSQL  │  │     API      │  │     API      │  │     API      │     │

│  └──────────────┘  └──────────────┘  └──────────────┘  └──────────────┘     │

│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐     │

│  │   OpenAI     │  │  Copyscape   │  │  Grammarly   │  │   Unsplash   │     │

│  │   (Fallback) │  │     API      │  │     API      │  │     API      │     │

│  └──────────────┘  └──────────────┘  └──────────────┘  └──────────────┘     │

└─────────────────────────────────────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────────────────────┐

│                         PUBLISHING LAYER                                     │

│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐     │

│  │   WordPress  │  │    Buffer    │  │    Resend    │  │    LogSnag   │     │

│  │  REST API    │  │     API      │  │   (Email)    │  │  (Monitoring)│     │

│  └──────────────┘  └──────────────┘  └──────────────┘  └──────────────┘     │

└─────────────────────────────────────────────────────────────────────────────┘

### Data Model (Detailed)

sqlCopy

-- Core entities with relationships

profiles ||--o{ content_queue : generates

profiles ||--o{ published_content : owns

profiles ||--|| subscriptions : has

profiles ||--o{ integrations : connects

profiles ||--o{ activity_logs : generates

content_queue ||--o| published_content : becomes

Table Specifications:

See TECH-STACK.md §Data Model for complete field specifications. Key constraints:

- All tables use UUID primary keys

- updated_at auto-updated via trigger

- RLS policies enforce user data isolation

- Soft deletes via status fields (no hard deletes for audit)

### API Specifications

Internal API Endpoints:

TableCopy

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/auth/callback | Public | OAuth callback handler |
| POST | /api/webhooks/paypal | Signature | PayPal event processing |
| POST | /api/webhooks/wordpress | Token | WordPress publish notifications |
| GET | /api/dashboard/stats | Session | User metrics aggregation |
| GET | /api/content/queue | Session | List user's content queue |
| POST | /api/content/approve | Session | Approve pending content |
| PUT | /api/content/[id] | Session | Update content item |
| DELETE | /api/content/[id] | Session | Delete/cancel content |
| POST | /api/billing/upgrade | Session | Change subscription tier |
| POST | /api/billing/cancel | Session | Cancel subscription |
| POST | /api/triggers/crawl | Service | Initiate website crawl |
| POST | /api/triggers/generate | Service | Trigger content generation |

### Third-Party Integrations

TableCopy

| Service | Purpose | Fallback | Risk Level |
| --- | --- | --- | --- |
| Kimi API | Content generation | OpenAI GPT-4 | High |
| SurferSEO API | Content optimization | Manual checklist | Medium |
| DataForSEO API | Keyword research | Cached data + manual | Low |
| Copyscape API | Plagiarism detection | Quetext API | Medium |
| Grammarly API | Grammar checking | LanguageTool | Low |
| PayPal API | Subscription billing | Stripe | Low |
| WordPress REST API | Content publishing | Email delivery | Medium |
| Buffer API | Social scheduling | Manual email | Low |
| Resend API | Transactional email | SendGrid | Low |
| LogSnag API | Event monitoring | Console logs | Low |

## 5. User Interface Design

### Design System

Colors:

- Midnight (#0F172A): Primary backgrounds, authority

- Electric (#3B82F6): Actions, links, energy

- Success (#10B981): Positive states, published

- Warning (#F59E0B): Attention, pending

- Danger (#EF4444): Errors, cancellations

- Cloud (#F8FAFC): Card backgrounds

- Slate (#64748B): Secondary text

Typography:

- Display/Body: Inter (400-900)

- Data/Mono: JetBrains Mono (400)

Spacing Scale: 4px base (4, 8, 16, 24, 32, 48, 64)

### Key Screens

1. Marketing Homepage

- Hero: "Rank higher while you sleep" + email capture

- Social proof: Logos, testimonials, "500+ businesses"

- How it works: 3-step visual (Activate → Automate → Dominate)

- Pricing: 3 tiers with annual toggle

- FAQ: 6 common objections handled

2. Onboarding Flow (4 Steps)

- Progress bar at top

- Step 1: Business basics (URL validation with crawl preview)

- Step 2: Competitive intel (optional competitor URLs)

- Step 3: Voice selection (5 cards with sample text)

- Step 4: WordPress connect (skippable, "I'll do this later")

3. Command Center Dashboard

- Header: Business name, tier badge, settings cog

- Stats row: 4 cards with trend indicators

- Calendar: 30-day view, drag-drop rescheduling

- Queue: List view with status badges, action menus

- Recent: Last 5 published with performance sparklines

4. Content Preview/Edit

- Split view: Editor left, SEO score right

- Score breakdown: Readability, keyword density, links, length

- Tabs: Content, Meta, Social variations, History

- Actions: Approve, Request changes, Delete, Reschedule

5. Settings

- Tabs: Account, Brand Voice, Integrations, Billing, Notifications

- Brand Voice: Sliders for tone dimensions + re-crawl button

- Integrations: WordPress (test/reconnect), Buffer (connect), GSC (authorize)

- Billing: Current plan, usage meter, upgrade/downgrade, invoices

## 6. Automation Workflows (n8n)

### Workflow 1: Onboarding Orchestration

Trigger: profiles.status = 'pending_onboarding'

Steps:

- Wait for onboarding completion (webhook)

- Trigger website crawl (Python function)

- Extract brand voice (NLP analysis)

- Create initial content calendar (30 days)

- Send welcome email with preview of first ranking asset

- Update status to active_trial

### Workflow 2: Daily Research Agent

Trigger: Cron 6:00 AM UTC

Steps:

- Fetch all status = 'active' profiles

- For each profile:

  - DataForSEO: Keywords for industry + location

  - Competitor gap analysis (top 3 competitors)

  - Filter: Volume >100, Difficulty <40, Intent = informational/commercial

  - Score opportunities by relevance

  - Insert top 10 into keyword_opportunities

- Trigger calendar population if gaps exist

### Workflow 3: Content Generation Pipeline

Trigger: content_queue.status = 'pending_generation

Steps:

- Fetch keyword + brand voice profile

- SurferSEO: Get NLP terms and content brief

- Kimi API: Generate article (retry 3x)

- Parse JSON response (title, content, meta, social)

- Insert into content_json field

- Update status to pending_quality_check

- Trigger Quality Gate workflow

### Workflow 4: Quality Gate

Trigger: content_queue.status = 'pending_quality_check

Steps:

- Copyscape API: Plagiarism check

- Grammarly API: Grammar score

- Embedding similarity: Brand voice match

- SurferSEO API: Content score

- If all pass (>thresholds): status = approved

- If any fail: Regenerate with feedback (max 2x)

- If still failing: status = pending_review + notify user

### Workflow 5: Scheduled Publishing

Trigger: Cron every hour

Steps:

- Query status = 'pending_publish' AND scheduled_at <= now()

- For each item:

  - Fetch WordPress credentials (decrypt)

  - Upload featured image to WP Media

  - Create post via REST API (scheduled status)

  - Update content_queue with wordpress_post_id

  - Buffer API: Schedule social variations

  - Send "Deployed" email to user

  - Create published_content record

### Workflow 6: Analytics Loop (Weekly)

Trigger: Cron Monday 9 AM UTC

Steps:

- Fetch all published content from last 30 days

- Google Search Console API: Pull metrics (if connected)

- Kimi API: Analyze "Why this ranked/didn't rank"

- Generate "Search Dominance Report" PDF

- Email report to user with recommendations

- Update published_content.metrics_json

## 7. Non-Functional Requirements

### Performance

- Dashboard TTFB: <500ms (Vercel Edge)

- API response time: P95 <200ms

- Content generation: <10 minutes end-to-end

- Webhook processing: <2 seconds (acknowledge immediately)

- Image optimization: Next.js Image component with WebP

### Security

- Encryption: AES-256-GCM for credentials at rest

- Auth: Supabase Auth with PKCE, HTTP-only cookies

- RLS: Row-level security on all user data tables

- Rate limiting: 100 req/min per IP, 1000 per user

- Secrets: Vault storage, rotation every 90 days

- Dependencies: Automated vulnerability scanning (Snyk)

### Reliability

- Uptime target: 99.9% (Vercel + Supabase SLA)

- Database: Daily backups, 30-day retention

- n8n: Queue persistence, automatic restart on failure

- Failed payments: 3 retry attempts with exponential backoff

- Content generation: 48-hour buffer maintained

### Compliance

- GDPR: Right to export (JSON), right to deletion (30-day purge)

- CCPA: "Do not sell" disclosure, opt-out mechanism

- PCI-DSS: PayPal/Stripe hosted fields (no card data touches servers)

- Accessibility: WCAG 2.1 AA compliance (keyboard nav, screen readers)

## 8. Go-to-Market Strategy

### Pricing Tiers

TableCopy

| Feature | Starter $149/mo | Growth $349/mo | Agency $749/mo |
| --- | --- | --- | --- |
| Ranking Assets/Month | 4 | 12 | 30 |
| Word Count | 1,500 | 2,000 | 2,500 |
| Auto-Publish | ✅ | ✅ | ✅ |
| Social Variations | 3/asset | 5/asset | 10/asset |
| GSC Integration | ❌ | ✅ | ✅ |
| White-Label | ❌ | ❌ | ✅ |
| API Access | ❌ | ❌ | ✅ |
| Support | Email | Priority | Dedicated |

Annual billing: 2 months free (17% discount)

### Launch Timeline

TableCopy

| Phase | Duration | Focus | Success Metric |
| --- | --- | --- | --- |
| Alpha | Weeks 1-2 | 3 free beta users, iron out workflows | 0 critical bugs |
| Beta | Weeks 3-4 | 10 users at 50% discount, collect testimonials | 3 case studies |
| Public Launch | Week 5 | Product Hunt, IndieHackers, cold outreach | 100 signups, 10 paid |
| Growth | Months 2-6 | Content marketing, partnerships, referrals | $5K MRR |

### Acquisition Channels

- Product Hunt Launch: #1 Product of the Day goal

- IndieHackers: Build in public, weekly metrics

- Cold Outreach: Target businesses with 90+ day old blogs

- Content Marketing: Eat our own dog food (rank for "automated SEO content")

- Referral Program: $50 credit for referrer and referee (P2)

## 9. Risk Assessment

TableCopy

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Kimi API downtime | Medium | High | OpenAI fallback, 48-hour content buffer |
| PayPal account freeze | Low | Critical | Stripe backup, maintain 3-month runway |
| Google algorithm update | Medium | Medium | EEAT focus, diversify traffic sources |
| Quality complaints | Medium | High | 95% auto-approval target, human review gate |
| WordPress API changes | Low | Medium | Abstraction layer, email fallback |
| Competitor price war | Medium | Low | Differentiation via automation depth |

## 10. Success Metrics (North Star)

### Primary: Content Velocity

Definition: Number of ranking assets published per user per month

Target: 100% of tier limit (4/12/30)

Why: Measures core value delivery

### Secondary Metrics

TableCopy

| Metric | Target | Measurement |
| --- | --- | --- |
| Activation Rate | >60% | Complete onboarding / Signups |
| Trial-to-Paid | >30% | Paid / Trial completions |
| Auto-Publish Rate | >95% | Auto-approved / Total published |
| Time to First Value | <24hrs | First ranking asset published |
| NPS Score | >50 | Monthly survey |
| Gross Churn | <5% | Canceled / Total at month start |
| Net Revenue Retention | >100% | Including upgrades/expansion |

## 11. Open Questions & Decisions

TableCopy

| Question | Status | Default if Unresolved | Blocking |
| --- | --- | --- | --- |
| SurferSEO vs Clearscope for optimization | Open | SurferSEO (better API) | No |
| Image generation (DALL-E) vs stock photos | Open | Stock photos only (P2) | No |
| White-glove onboarding for Agency tier | Open | Self-service + concierge option | No |
| Multi-language support (Spanish, French) | Open | English only (P3) | No |
| Affiliate/referral program structure | Open | $50 dual credit (P2) | No |
| Mobile app (iOS/Android) | Open | Not in roadmap | No |

## 12. Appendices

### A. Brand Vocabulary Enforcement

See DESIGN-NOTES.md §3 for complete "Never say → Always say" table.

### B. Technical Stack Details

See TECH-STACK.md for layer-by-layer decisions, cost estimates, API specifications.

### C. UI Component Specifications

See DESIGN-NOTES.md §6 for button hierarchies, modal specs, form patterns.

### D. Database Migration Scripts

See migrations/001_initial_schema.sql in repository.

### E. n8n Workflow JSON

Exported workflows stored in /automation/n8n/workflows/ (version controlled).

## Document Control

TableCopy

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-02-24 | Product Team | Initial PRD for Phase 1 launch |

Next Review: March 24, 2026 (post-launch) or upon major feature completion.

This PRD is ready for development execution. All Phase 1 features are specified with acceptance criteria. Phase 2+ features are identified but not detailed